## Slide 1: Tasks for sprint
Confluent Cloud
Andrej Zwierzak

## Slide 2: Task: Architecture model
WHO
  IXCC and manged service team
WHAT
  Multi region support
  Environment model (Sandbox, Dev, Prod) isolation of customer
  Internet ass carrier
  Client access and Kafka connect
  KSQL, Schema, Tagging, Linking
  DR
  PRO/CONS for multi cluster vs single cluster strategy
WHY
  We need to have a model which can secure every costumer, providing self-service operations capabilities and lower the cost for Scania. The model should be flexible for our customers.
  Each team responsible for build, run and operate and secure it,.

## Slide 3: Task: Order environments
WHO
  Costumer using streaming platform
WHAT
  Use Service now
  Environment
    Name (Organization, team)
    Region (Ireland, Stockholm, Sao Paulo)
    Type (Sandbox, Dev, Prod)
    Role (Owner, Cloud lead, Security Lead)
    Organization (Department, Cost centre, Project nr)
    ServicAlto (application id)
WHY
  So we know who's is the owner and who should be billed
  Account owners are ultimately responsible for the data/information in the Cloud environments and that the appropriate protection of it is applied and GDPR is followed.

## Slide 4: Task: Billing
WHO
  Costumer using streaming platform
WHAT
  Create billing model
  Based on environment model or shared model
  Add Central cost for framework
  Distribute cost to organization within Scania
WHY
  So customer can follow up what driving the cost

## Slide 5: Task: Authentication and Authorization
WHO
  End user access to control centre (cloud portal)
  Application (Costumer or producer )using streaming platform
WHAT
  OAuth and AAD
  Enable SAML SSO and MFA
  Appl oauth
  Appl let’s encrypt
  Group mapping
  Claims and Pools (AuthZ)
  Just-in-time user provisioning (If ready)
  Self Service AD (Scope, role, claims)
  User, Client, Connect, KSQL, Schema, Linking, API, CLI
  Service now order (users and groups)
WHY
  Understand where Oauth is used and how the authorization work together with RBAC,

## Slide 6: Task: RBACK
WHO
  This is for us and customers
WHAT
  How shall we use RBACK to let us to delegate control access to an organization, environment, cluster, or granular Kafka resources (topics, consumer groups, and transactional IDs), Schema Registry resources, and ksqlDB resources based on predefined roles and access permissions.
  Use RBAC to protect your Confluent Cloud resources and data by authorizing and restricting access of user and service accounts and by delegating access authorization to the appropriate business units and teams in your organization.
WHY
  So, we can delegate self service to our customer based on predefined roles and secure the environment in a good way

## Slide 7: Task: Self-Service GitOps for Confluent Cloud
WHO
  Customer within Scania must use CI/CD pipelines for deployment
WHAT
  Create Terraform templates for each resource we should use
    Security, access control, and identity.
    Kafka cluster
    KSQLDB
    Metadata (Tagging)
    Network
    Schema management and stream governance
    Confluent innovation
  Create policy as code to configure all permissions
    Within environment.
WHY
  When automatically deploying infrastructure changes, it’s important to ensure that any changes follow your organization’s requirements. For security reasons, access should be restricted to service accounts, rather than user accounts. Policy-as-code can help protect against deploying changes that violate an organization's security and auditing requirements.
  We shall not use UI for deployment only for visibility, Ci/CD automation

## Slide 8: Task: Cluster linking between EU and China
WHO
  IXCC and Developer team
WHAT
  We need to have a design how we integrated Conflunet platform Cluster in China and Confluent cloud in EU
  Can we have two network routes for cluster linking both over MPLS and Internet
WHY
  We need a design for geo replication of data between China and EU ingtegrtions

## Slide 9: Task: Self manged Kafka connect from on-prem
WHO
  IXCC and Developer team
WHAT
  Based on Manged K8S by IU
  CI/CD process
    Connect scripts
  Self-service
  Monitor/logging
WHY
  IXCC will offers pre-built, fully managed, Kafka connectors that make it easy to instantly connect to popular data sources and sinks based on self-managed k8S platform on-prem.
  It should be easy as cloud managed connectors but on prem.

## Slide 10: Task: Monitor, logging altering
WHO
  Manged service team and Customer
WHAT
  Central monitoring or BYOM Monitoring (Customer Monitoring)
  Template to use Datadog
  BYOM Monitoring
WHY
  Bring Your Own Monitoring (BYOM) means you can configure an application performance monitoring (APM) product with a Confluent Cloud cluster in order to monitor the telemetry flowing through the cluster. Popular APM products include Prometheus, Grafana, Splunk, Datadog, and New Relic.
  We will provide a standard template for Datadog.
  DevOps every team responsible their own monitoring and alerting
  Should we have a managed service for Monitoring?

## Slide 11: Task: Support (Incident, Problem, Change)
WHO
  Manged service team and Customer
WHAT
  incident process to Confluent
  Incident process between IXCC and customer
  Analyze incidents using data analysis methods through service desk.
WHY
  The incident, problem and Change process should be documented and include manged service (LTI), Confluent support and our customer. IT should be clear between all parts responsibility.

## Slide 12: Task: Documentation (Confluent Cloud)
WHO
  Documentation för managed service team and end customer
WHAT
  Manged service documentation (CI/CD, architecture, Backup, DRP, monitoring)
    See Wso2 APIM or CLAD team documentation
  Guardrails for streaming platform
  End user documentation, Wiki
  RACI matrix (Governance)
WHY
  When we start a project that is new to all of us, it is important that we document our work, because the people who were involved from the beginning will later move on to new assignments. Therefore, it is important to hand over the knowledge to the new people who take over with documentation. We also need to document our service for the end user so that it will be easy for them to use the service.

## Slide 13: Task: Onboarding video
WHO
  Costumer using streaming platform
WHAT
  Video for all onboarding and using of kafka services
    CI/CD piplines, Connect, KSQL, linking, creating Topics, Schema
WHY
  Easy onboard of customer, which lower IXCC work

## Slide 14: Task: Contract (Pay as go or Commitments)
WHO
  Central contract for Scania (Andrej)
WHAT
  Negotiate a contract with confluent
    Pay as go or Commitments
WHY
  We need to have contract with provider

## Slide 15: Task: DPA/TIA
WHO Andrej
WHAT
  Sign DA and TIA with Confluent
WHY
  So we can sign contract with Confluent

## Slide 16: Task: IRAM
WHO Business and IT (Andrej)
WHAT
  We need to do an IRAM (BIA and TVA) for Confluent Cloud service
WHY
  Scania use IT risk management to mitigate and assess potential threats and information technology vulnerabilities.

## Slide 17: Task: E2E (Encryption, Tokenization)
WHO
  IXCC and Business
WHAT
  Encrypt or tokenization of data
  Client, KSQL, Kafka Connect
WHY
  So, we can support data classification secret and not only confidential
  Support for GDPR tokenize PII data